Attendees: Asha Strazzero-Wild, Gayle Huntress, Ayres Hall, Eric Stocker, Steve Schmidt, Craig Martin, Guest: Chris Lynch from Matrix

Approve Last Minutes

- Approved last year minutes

- Approved minutes from last two meetings

Call Campaign Planning

- 52.8%

- Need 78 subscribers

  - Members have connected with some residents; a few lost checks, a few people who are going to sign up now

  - Asha to call back folks who have called

- Keep date on Nov 7

- Review the script for the Calling Campaign

  - Script

  - Groups of 10 to folks

Discuss WW Operating Agreement

- Assume Nov 10th is the next Select Board meeting

- 11/6 from 12-2 Info session for Select Boards- discuss WiredWest Operating Plan (Northampton)

  - Steve and Eric will try to go to the agreement workshop

  - Gayle will send a letter to the Select Board letting them know we will review and make a recommendation – Gayle will see if we can get 45 min with Select Board

  - Steve to look into Town Council next steps

WiredWest Update

- MBI is going to hire more than 1 company to do pole surveys

- MBI says design RFP coming

- WW business plan being reviewed by municipal fiber group

- Fibertown Campaign has launched; Shutesbury has declined the post-cards, as we will pursue our own campaign and don’t want to overburden recipients

- 36% of the region has put down $49-

- All towns will have to pay to help with initial build out  (weighted contributions)

- Montgomery to re-vote

- Steve to follow up with Becky on the town bonding information

Next meeting Thurs, 11/5 at 6:30 PM

Adjourn